**Scrum Master Weekly Task Report**

**Scrum Master: Teh Yi Ting**

**Project Name: EzWayBusTicketingSystem**

**Report Generated Date: 28 November 2016**

|  |  |  |
| --- | --- | --- |
| **Iteration Information** | | |
| Number of Iteration | : | 1 |
| Iteration Duration | : | 21 November 2016 to 27 November 2016 |
| Number of User Story Covered | : | 13 |

|  |
| --- |
| **System Module Information** |
| Modules covered in this iteration:   1. Route Management 2. Trip Management 3. Process Ticket Purchasing Transaction 4. Payment |

|  |  |
| --- | --- |
| **User Story Information** | |
| User Stories covered in this iteration:   1. Create Route 2. Create New Trip 3. View Route 4. Retrieve Trip 5. View Trip Table 6. Update Trip 7. Show Available Transport Route Schedule 8. Process Seat Selection 9. Process Route Selection 10. Process Credit Card Payment 11. Process Cash Payment 12. Generate Receipt 13. Process Generate Bus Ticket | User Story Allocation:   1. Teh Yi Ting, Chan Wan Dao 2. Teh Yi Ting, Chan Wan Dao 3. Teh Yi Ting 4. Teh Yi Ting 5. Teh Yi Ting 6. Teh Yi Ting, Phoon Kah Seng 7. Yeoh San Jiek 8. Yeoh San Jiek, Ng Kok Zhu, Phoon Kah Seng 9. Yeoh San Jiek, Ng Kok Zhu, Phoon Kah Seng 10. Yeoh San Jiek, Ng Kok Zhu 11. Yeoh San Jiek, Ng Kok Zhu 12. Chan Wan Dao, Phoon Kah Seng 13. Teh Yi Ting, Chan Wan Dao |

|  |  |
| --- | --- |
| **User Story Duration** | |
| User Stories covered in this iteration:   1. Create Route 2. Create New Trip 3. View Route 4. Retrieve Trip 5. View Trip Table 6. Update Trip 7. Show Available Transport Route Schedule 8. Process Seat Selection 9. Process Route Selection 10. Process Credit Card Payment 11. Process Cash Payment 12. Generate Receipt 13. Process Generate Bus Ticket | Total Duration:   1. 6 hours 2. 5 hours 3. 3 hours 4. 2 hours 5. 3 hours 6. 6 hours 7. 1 hour 8. 8 hours 9. 3 hours 10. 3 hours 11. 3 hours 12. 3hours 13. 2 hours |

|  |
| --- |
| **Progress Description** |
| All the user stories completed and delivered on time. The user stories of first iteration focus on implement core functions of the system. All the members involved in the implementation of the user stories. Next iteration will focus on driver scheduling management and staff management. |